## Slide 1: Crack Management Strategic Research Priority
Update at Fall Technical Committee Meeting
Senior Hydrogen Supply Chain Engineer - Shell
Location – Nashville, TN
Date – October 22nd, 2025
Taylor Shie

## Slide 2: Agenda
Crack Management SRP Overview
Roadmap
Discussion of Key Outcomes
Approved Additional Work
Backup Slides
  Work Completed in Last Year
  Work in Progress
  Work to be Contracted
  Details of Key Outcomes

## Slide 3: Crack Management SRP Overview
Efficient and effective crack management is a need for all PRCI operating companies
  Efficient – Resources are utilized on the highest risk pipelines by cracking threat such that there are no unnecessary excavations.
  Effective - Mitigate the risk of crack failures that damage the pipeline community’s global license to operate to As-Low-As-Reasonably Practicable (ALARP).
Build on the significant amount of work that has been and is being performed
Distinguish strategically important outcomes from the nice to have information
SRP was divided into four areas each with core goal for each:
Susceptibility Susceptibility assessments by cracking threat/morphology lead to selection of the appropriate integrity assessment method | Inspection Known strengths and limitations of the inspection technique(s) allow operators to have confidence in their assessment and remediation program and ultimately to improved threat management
Management Management of known crack-related threats to reduce failure rates and minimize likelihood of releases before reassessment | Assessment and Remediation Effective and efficient response to inspections including improved remaining strength equation variables, dig criteria, repair criteria, and reassessment intervals

## Slide 4: Crack Management SRP Roadmap Priorities
Priority 1 – Continuous Improvement of ILI
Priority 2 – Why Cracks Fail
Priority 3 – Material Property Database Enhancement
Priority 4 – Advanced Threat Management – Autogenous Weld Defects
Priority 5 – Advanced Threat Management – Environmentally Assisted Cracking
Priority 6 – NDE Qualification for ILI Validation
Priority 7 – Technology Qualification for ILI Technologies and Vendors
Priority 8 – Acquisition of Real Pipeline Defects
Priority 9 – Reliability Model Framework for Crack Assessment

## Slide 5: Updated Roadmap

## Slide 6: Key Outcomes
Close identified gaps in performance demonstration for crack ILI and NDE
Close identified gaps in material properties performance data
Next generation of susceptibility models by cracking threat/morphology
Broadly communicate outcomes to advance crack management within industry fabric
Further operationalize the TDC and VTDC for crack management
Note – Details of how projects fit into these key outcomes is in the backup slides

## Slide 7: Approved Additional Scope of Work and Cost
Crack Management SRP Compendium ($100k)
  Report on how the SRP succeeded in achieving the five Key Outcomes
  Map MAT-8-3 “Why Cracks Fail” numbers to what was done to resolve them
  Gap closure plan for remaining items and assist TCs in developing new ideas
  This was requested after the additional years (‘24 and ‘25) and scope of the SRP were approved
  Executive Assembly approved this funding for 2026 at their meeting in September

## Slide 8
Senior Hydrogen Supply Chain Engineer
Taylor Shie
Shell
Taylor.Shie@shell.com

## Slide 9: Work Completed in the Last Year
Priority 2 - MAT-8-3C (Idea 3543) - Understanding Why Crack Fail - Results Sharing
Priority 3 - NDE-4-17A (Idea 3436) - Pipeline Material Property Database Enhancement
Priority 4 - EC-2-12 (Idea 3375, 3448) - Evaluation of Selective Seam Weld Corrosion Susceptibility
Priority 4 - EC-2-13 (Idea 3374, 3449) - Response to Corrosion Intersecting the LSW in Liquid Pipelines
Priority 4 - NDE-4-22 (Idea 3363) - Guidelines for When to Perform a Crack Detection ILI Survey
Priority 4 - IM-3-03 (Idea 3544) - Comprehensive Review of SSWC Assessment
Priority 5 - MAT-7-2 (Idea 3507, 3558) - Update of INGAA Document Related to Hard Spots
Priority 6 - NDE-2-14 (Idea 3477) - NDE Technician Improvement Training Course for LSW Testing

## Slide 10: Work in Progress: Work to be Completed in the next quarter
Priority 1 - NDE-4-12 (Idea 3055, 3210, 3316) - Continuous Improvement of ILI Capabilities
Priority 5 - SCC-02-15 (Idea 3450) - Crack Dormancy and Prevention of Crack Growth for SCC
Priority 5 - NDE-4-24 (Idea 3440) - Circumferential Crack Management Risk Evaluation Framework
  With hydrogen enhancements funded by the EFI
Priority 6 - NDE-4-25 (Idea 3449) - Fast/Accurate Feedback from Site Investigation for Continuous Improvement of Crack ILI
  Note – Not SRP funded but bundled with NDE-4-12, NDE-4-27, and NDE-4-28
Priority 6 - NDE-4-27 (Idea 3546) - Protocol for PRCI Pipe Sample Evaluation and Documentation
Priority 7 - NDE-4-28 (Idea 3548) - Protocol for Testing New Technologies at the TDC

## Slide 11: Work in Progress: Work that is likely to be completed in 2025
Priority 4 - NDE-4-17B (Idea 3551) - Crack-Like Defects Created by Pipe Manufacturer Database
  Project Lead - Sean Moran (Williams)
Priority 4 - IM-1-10 (Idea 3318) - Matching ILI tool to expected crack morphology
  Project Lead - Jing Wang (TC Energy)
Priority 9 - EC-2-14 (Idea 3142) - Machine Learning for Integrity Management
  Project Lead - Mohammad Al-Amin (TC Energy)

## Slide 12: Work in Progress: Work to wrap-up in 2026
Priority 4 - NDE-1-13 (Idea 3350) - Modeling the Effects of Crack Tip Radius and Crack Profile Shape
  Combination of:
    1) When do SSWC features behave as cracks,
    2) When do lack of fusion defects start to behave as cracks, and
    3) Utilization of crack profiles in defect assessments
  Project Lead - Jason Moritz
Priority 5 - EC-08-13 (Idea 3545) - Influence of External Hydrogen on Crack GrowtH
  Project Lead – Trevor Place
Priority 7 - NDE-4-26 (Idea 3442) - In-Line Inspection Performance on Tight Cracks
  Funded 50/50 with EFI
  Project Lead – Taylor Shie

## Slide 13: Work to be Contracted
Compendium
  Project Lead – To be determined
  Likely contract in late 2025

## Slide 14: Status of Key Outcomes

## Slide 15: Key Outcomes
Close identified gaps in performance demonstration for crack ILI and NDE
Close identified gaps in material properties performance data
Next generation of susceptibility models by cracking threat/morphology
Broadly communicate outcomes to advance crack management within industry fabric
Further operationalize the TDC and VTDC for crack management

## Slide 16: 1 - Close Identified Gaps in Performance Demonstration for Crack ILI and NDE
Problem Statement or Recognized Gap
  ILI tools are used to identify features that warrant response. NDE is used to feed truth data back to the ILI vendor. Each technology needs to report as accurate information as possible to ensure integrity management of crack like defects is efficient and effective.
SRP Projects Performed or In Progress to Close the Gap
  NDE-4-12 - Continuous Improvement of ILI Capabilities
  NDE-2-14 - NDE Technician Improvement Training Course for LSW Testing
  NDE-4-25 - Fast and Accurate Feedback from Site to ILI Vendor
  NDE-4-27 - Protocol for PRCI Pipe Sample Evaluation and Documentation
  NDE-4-26 - In-Line Inspection Performance on Tight Cracks
  NDE-4-28 - Protocol for Testing New Technologies at the TDC

## Slide 17: 2 - Close Identified Gaps in Material Properties Performance Data
Problem Statement or Recognized Gap
  Pipeline material property record is one of the important datasets for effective management of cracking defects. FAQ 23 states that PHMSA is not aware of material property sharing.
SRP Projects Performed or In Progress to Close the Gap
  NDE-4-17A - Pipeline Material Property Database Enhancement
    Gap Analysis findings
      Insufficient pre-1970’s tensile data
      Insufficient X56/Gr.386 CVN data, limited cold temperature & Grade v. Decade data
    Data Requests (pipe body, long seam, GW)
      Tensile data: all vintages & grades, longitudinal & transverse
      Charpy data: all vintages & grades & temperatures
      CTOD data: all vintages & grades

## Slide 18: 3 - Next Generation of Susceptibility Models by Cracking Threat/Morphology
Problem Statement or Recognized Gap
  The largest gap from the Why Cracks Fail (MAT-8-3) project was that the pipeline operator was not aware that the pipeline was susceptible to the form of cracking that led to the failures
SRP Projects Performed or In Progress to Close the Gap
  EC-2-12 - Evaluation of Selective Seam Weld Corrosion Susceptibility
  NDE-4-22 - Guidelines for When to Perform a Crack Detection ILI Survey
  NDE-4-24 - Circumferential Crack Management Risk Evaluation Framework
  MAT-7-2 - Hard Spot Susceptibility Review
  EC-08-13 - Influence of External Hydrogen on Crack Growth

## Slide 19: 4 - Broadly Communicate Outcomes to Advance Crack Management Within Industry Fabric
Problem Statement or Recognized Gap
  Address identified gaps within API RP 1176 – Second Edition
  Establish opportunity for communication with PHMSA
  Pathway to close identified gaps in ILI and NDE technologies with service providers
Projects with Results Embedded in the Next Edition of API RP 1176
  NDE-4-20 - Considerations for Crack ILI Response in Liquids Pipelines
  NDE-4-22 - Guidelines for When to Perform a Crack Detection ILI Survey
  Suite of selective seam weld corrosion projects will be in API RP 1160
Projects with Direct Communication with PHMSA
  Almost all
Projects with Direct Communication with ILI or NDE Service Providers
  All with NDE project designation

## Slide 20: 5 - Further Operationalize the TDC and VTDC for Crack Management
Problem Statement or Recognized Gap
  Samples that allow for targeted validation of ILI and NDE technology
  Accessible and consumable database of material properties
  Accessible and consumable database of ILI performance by cracking threat/morphology
SRP Projects Performed or In Progress to Close the Gap
  NDE-4-12 - Continuous Improvement of ILI Capabilities
  NDE-4-17A - Pipeline Material Property Database Enhancement
  MAT-8-3C - Understanding Why Crack Fail - Results Sharing
  NDE-2-14 - NDE Technician Improvement Training Course for LSW Testing
  NDE-4-27 - Protocol for PRCI Pipe Sample Evaluation and Documentation
  NDE-4-26 - In-Line Inspection Performance on Tight Cracks
  NDE-4-28 - Protocol for Testing New Technologies at the TDC